ENGE707 Assessment 3

Facial Feature Classification Challenge — Plan & Checklist

Individual Kaggle competition project · 40% of course grade

# 1. Key Facts

- Individual project — every stage (EDA, preprocessing, modelling, training, evaluation, Kaggle submission, analysis, report) must be your own work.

- 8-class image classification: CatEye, DogEye, CatFace, DogFace, CatMouth, DogMouth, CatNose, DogNose.

- Only the provided dataset may be used — no external data, no manual labelling of test images.

- Kaggle registration (Microsoft Form with name, student ID, AUT email, Kaggle username) is due before 2 October 2026.

- Final report: 3,000–3,500 words, plus code/notebook, Kaggle username + leaderboard evidence, final submission file, GitHub link.

- Minimum 2 meaningful GitHub commits per week — trivial or bulk last-minute commits may not count.

- Turnitin similarity report required, similarity ≤ 20%.

- A demonstration/viva is required — failure to attend or explain your work can cost up to 70% of the mark.

- Final report/submission deadline: 25 October 2026.

# 2. Dataset Snapshot

From train_labels.csv and sample_submission.csv:

- Training set: 63,660 labelled images (train_labels.csv).

- Test set: 29,443 unlabelled images (sample_submission.csv).

| Class | Train images | % of train | Notes |
| --- | --- | --- | --- |
| CatEye | 13,884 | 21.8% | ~2x other cat classes — two eyes cropped per cat face |
| DogEye | 11,580 | 18.2% | ~2x other dog classes — two eyes cropped per dog face |
| CatFace | 6,942 | 10.9% |  |
| CatMouth | 6,942 | 10.9% |  |
| CatNose | 6,942 | 10.9% |  |
| DogFace | 5,790 | 9.1% |  |
| DogMouth | 5,790 | 9.1% |  |
| DogNose | 5,790 | 9.1% |  |

Observation: the dataset is not evenly balanced across all 8 classes — the two "Eye" classes have roughly double the images of the other classes for the same animal, most likely because each face image yields two eye crops (left + right). This is worth stating explicitly in Task 1 (balanced vs imbalanced discussion).

To verify before relying on it: confirm the actual file counts inside the train/ and test/ folders match the CSV row counts above, and check for corrupted, duplicate, or mismatched-size images (required as part of Task 1 data quality checks).

# 3. Suggested Timeline (2 Oct – 25 Oct)

Kaggle sign-up is due 2 October; the final report/submission is due 25 October — about 3.5 weeks of build time after registration.

- Now – 2 Oct: Register on Kaggle, set up GitHub repo, run EDA (Task 1).

- 3 – 9 Oct: Build the preprocessing pipeline (Task 2) and get a baseline custom CNN training end-to-end, including a first throwaway Kaggle submission just to confirm the pipeline works.

- 10 – 16 Oct: Swap in the transfer-learning model, tune training strategy, and manage overfitting/underfitting (Tasks 3–4).

- 17 – 21 Oct: Final Kaggle submission(s), evaluation metrics, and results/improvement analysis (Tasks 5–6).

- 22 – 25 Oct: Write up and polish the report, run Turnitin, and prepare for the demo/viva (Task 7).

Keep at least 2 GitHub commits per week across every stage above, not bunched at the end.

# 4. Checklist by Rubric Task

Task 0: Kaggle & Project Setup  (prerequisite)

☐  Join the ENGE707 Kaggle competition via the private invitation link

☐  Accept competition rules on Kaggle

☐  Submit the Microsoft Form (name, student ID, AUT email, Kaggle username, Kaggle email) before 2 Oct 2026

☐  Download train/ and test/ image folders, train_labels.csv, sample_submission.csv

☐  Create GitHub repo for this project; make first commit (folder structure, data README)

☐  Set up Python environment (see Section 4 for tooling choices)

Task 1: Dataset Exploration and Understanding  (/5 pts)

☐  Describe the classification problem and the 8 target classes in your own words

☐  Inspect folder/file structure of train and test sets

☐  Count images per class from train_labels.csv

☐  Discuss whether the dataset is balanced or imbalanced (note the Eye-class ratio above)

☐  Display representative sample images from each of the 8 classes

☐  Check for data quality issues: inconsistent image sizes, blurry/corrupted files, duplicates, unclear class boundaries

☐  Explain how train/validation/test will each be used

Task 2: Data Preprocessing and Pipeline Preparation  (/10 pts)

☐  Decide and justify target input image size for the chosen model

☐  Normalise/rescale pixel values (e.g. to [0,1] or ImageNet mean/std if using transfer learning)

☐  Encode the 8 class labels numerically (label map + inverse map)

☐  Split labelled training data into train/validation sets with a justified, stratified strategy

☐  Choose and justify data augmentation techniques (flips, rotation, colour jitter, etc.)

☐  Set up an efficient data loader/generator/Dataset object

☐  Confirm identical preprocessing is applied consistently to train, validation, and test images

☐  Check for and rule out data leakage between train/validation/test

Task 3: Model Selection and Pipeline Development  (/20 pts)

☐  Select and justify a deep learning architecture (custom CNN vs transfer learning vs ViT vs hybrid)

☐  Describe the architecture and its main components

☐  Specify input size, output layer size (8), activation functions, and loss compatibility

☐  Select and justify loss function, optimiser, learning rate, batch size, epochs

☐  Implement the full training pipeline in Python

☐  Confirm the pipeline can produce predictions on the Kaggle test set in the required format

Task 4: Training Strategy and Overfitting/Underfitting Management  (/15 pts)

☐  Train the model on the prepared training data

☐  Log/plot training and validation accuracy and loss per epoch

☐  Identify signs of overfitting or underfitting from the curves

☐  Apply generalisation strategies as needed: augmentation, dropout, weight decay, batch norm, early stopping, LR scheduling, fine-tuning

☐  Present learning curves in the report

☐  Justify any changes made to the model or training setup

Task 5: Model Evaluation and Kaggle Submission  (/15 pts)

☐  Evaluate on the validation set: accuracy and loss

☐  Add extra metrics: precision, recall, F1, confusion matrix, per-class accuracy

☐  Generate predictions for all test images

☐  Format submission file to match sample_submission.csv exactly (image_id, class)

☐  Submit to Kaggle and record the leaderboard score (screenshot/evidence)

☐  Compare validation performance against the Kaggle leaderboard score

Task 6: Results Analysis and Improvement Strategies  (/10 pts)

☐  Interpret performance using validation results and Kaggle score together

☐  Analyse common misclassifications and identify hardest classes (confusion matrix)

☐  Discuss likely reasons for performance limitations

☐  Evaluate how much preprocessing, augmentation, model choice, and training strategy each helped

☐  Compare at least two attempted model/experiment versions

☐  Propose realistic, specific improvement strategies

☐  Reflect honestly on strengths and weaknesses of the final solution

Task 7: Report Writing and Reproducibility  (/15 pts)

☐  Draft report structure covering all tasks above (target 3,000–3,500 words)

☐  Include dataset, preprocessing, model, training, evaluation, Kaggle results, analysis, improvements

☐  Attach source code / Jupyter notebook with clear comments and run instructions

☐  Include final Kaggle submission file

☐  Include Kaggle username and leaderboard evidence

☐  Reference all external libraries, pretrained models, papers, and tutorials used (APA or required style)

☐  Run Turnitin check and confirm similarity ≤ 20%

☐  Proofread for word count, structure, and academic integrity compliance

Task Ongoing: Labs, GitHub, Viva  (/10 pts (labs))

☐  Complete each lab and link it explicitly to project progress

☐  Make at least 2 meaningful GitHub commits every week from now until submission

☐  Prepare to explain dataset, preprocessing, model, pipeline, results, and improvements at the demo/viva

# 5. Plan of Attack for the Code (no coding yet)

This is the sequence to follow once you start building — it maps directly onto the tasks above so the notebook and the report stay in sync.

## 5.1 Environment and tooling

- Framework: PyTorch or TensorFlow/Keras — pick whichever you're more comfortable with; both satisfy the rubric equally.

- Compute: use a GPU runtime (Kaggle Notebooks give free GPU quota directly against this competition's dataset, or Google Colab) — training 63k+ images on CPU will be too slow.

- Track experiments simply: a small results table or spreadsheet of (model, hyperparameters, val accuracy, Kaggle score) — this becomes Task 6's model comparison.

## 5.2 Exploratory Data Analysis (Task 1)

- Load train_labels.csv, compute class counts and percentages, plot a bar chart of class distribution.

- Sample and display a grid of images per class (e.g. 4 per class, 32 total) to sanity-check labels visually.

- Check image dimensions across a sample — note if resizing is needed and to what size.

- Scan for corrupted files, near-duplicates, or unusually small file sizes as a quick data-quality pass.

## 5.3 Preprocessing pipeline (Task 2)

- Fix an input size matched to the model you'll choose in 4.4 (e.g. 224×224 for most ImageNet-pretrained CNNs).

- Build a stratified train/validation split (e.g. 80/20) from train_labels.csv so class proportions are preserved in both sets.

- Wrap loading + resizing + normalisation + augmentation in a single Dataset/generator so train, validation, and test all go through the identical pipeline (only turn augmentation off for validation/test).

- Pick augmentations that make sense for face-crop images: horizontal flip, small rotation, mild colour jitter — avoid aggressive crops that could cut off the very feature (eye/nose/mouth) being classified.

## 5.4 Model choice (Task 3)

- Recommended starting point: transfer learning with a small-to-medium pretrained CNN (e.g. ResNet18/ResNet34, EfficientNet-B0, or MobileNetV2) — strong accuracy on a modest, well-defined 8-class problem without needing huge compute.

- Replace the final classification layer with an 8-unit output (softmax / cross-entropy loss).

- Start with the pretrained backbone frozen, train only the new head, then unfreeze and fine-tune the later layers at a lower learning rate.

- Keep a simple custom CNN as a baseline to compare against the transfer-learning model in Task 6 — gives you a genuine "model comparison" story for the report.

## 5.5 Training strategy (Task 4)

- Use cross-entropy loss, Adam optimiser, and a modest learning rate (e.g. 1e-3 for the head, 1e-4/1e-5 when fine-tuning).

- Log training/validation accuracy and loss every epoch; plot both curves together to visually diagnose over/underfitting.

- Use early stopping on validation loss and a learning-rate scheduler (e.g. reduce-on-plateau) rather than a fixed epoch count.

- Add dropout in the classification head and light weight decay if you see the training/validation gap widening.

## 5.6 Evaluation and Kaggle submission (Task 5)

- Evaluate the trained model on the held-out validation set: overall accuracy, per-class precision/recall/F1, and a confusion matrix.

- Run inference on the full test/ folder in the same preprocessing pipeline; map predictions back to class names.

- Write the submission CSV with exactly the same columns/order as sample_submission.csv (image_id, class) and sanity-check row count = 29,443.

- Submit to Kaggle, record the leaderboard score, and compare it against your validation accuracy — a big gap is itself something to discuss in Task 6.

## 5.7 Analysis and iteration (Task 6)

- Use the confusion matrix to find which classes get confused most (e.g. CatNose vs DogNose, or eye vs face crops).

- Try at least one deliberate variation (different backbone, more augmentation, class-weighted loss for the imbalance noted above) and compare its validation/Kaggle score to the baseline.

- Keep notes as you go on what changed and why — this becomes the training-strategy justification and the improvement-strategies discussion in the report.

## 5.8 Suggested order of work

- 1) Registration + repo setup → 2) EDA notebook → 3) preprocessing pipeline → 4) baseline custom-CNN model trained end-to-end (even if mediocre) → 5) first Kaggle submission (to confirm the pipeline works) → 6) swap in transfer-learning model → 7) tune/regularise → 8) final Kaggle submission → 9) analysis and report writing in parallel with GitHub commits throughout.